SARA — FUNDING-READY PACKAGE

From-scratch multimodal transformer with agent runtime

Repo: https://github.com/skmandal3240/SARA · Date: 12 August 2026

Code is PoC-complete. This package = legal/grant readiness + reviewer runbook.

# 1. PoC Status (Code — DONE)

| Pillar | Status | Evidence |
| --- | --- | --- |
| SEE (vision) | ✅ Working | Image encoder + cross-attn + caption generate; demos.py PASS |
| TALK (audio) | ✅ Working | Log-mel encoder + Griffin-Lim vocoder; wav I/O real |
| CODE | ✅ Working | AST sandbox + python_exec tool; agent writes/runs fib.py → 55 |
| CREATE IMAGE | ✅ Working | Conv-transpose RGB 64×64; trained on synthetic shapes |
| CREATE VIDEO | ✅ Working | 8-frame GIF decoder; low-res but pipeline runs |
| CREATE SONG | ✅ Working | SongHead + additive synth (melody/bass/pad/hats) |
| TOOLS / AGENTS | ✅ Working | Tool protocol, ReAct loop, planner, swarm; agent + swarm demos PASS |
| EDGE RUNTIME | ✅ Working | Profiles, INT8, paging, mesh (in-process); demos_edge.py PASS |
| PRIVACY KERNEL | ✅ Working | Grants, vault, audit, local learn hooks; tests PASS |
| TESTS | ✅ 41/41 PASS | pytest tests/ -q → 41 passed |
| DEMO GAUNTLET | ✅ 9/9 PASS | python demos.py → all 9 demos pass |

Run yourself (CPU, no GPU, no cloud keys):

```bash

git clone https://github.com/skmandal3240/SARA && cd SARA

python3 -m venv .venv && source .venv/bin/activate

pip install -r requirements.txt

python -m pytest tests/test_edge.py tests/test_privacy.py tests/test_data_catalog.py tests/test_tools.py -q

python demos_edge.py  # must exit 0

```

# 2. What a Grant Reviewer Should See

A from-scratch transformer (10.8M params) with GQA, RoPE, RMSNorm, SwiGLU — no API wrappers.

Agent runtime that emits `<|tool_call|>` JSON, runs sandboxed Python, retries on error.

Edge demos: CCTV see-path (cloud denied), Phone agent (cloud denied), 2-node mesh DAG.

Privacy: grants/vault/audit/learn hooks — data never leaves device without consent.

All runs on CPU in ~15 min train + 8 min test. No GPU required.

# 3. Legal & Company Blockers — MUST FIX BEFORE GRANT SUBMISSION

| Blocker | Why It Gates Funding | Owner | Status |
| --- | --- | --- | --- |
| Private Limited incorporation | TIDE / IndiaAI / DLI require Indian entity | Rahul (paperwork) | ❌ NOT DONE |
| DPIIT Startup India recognition | IndiaAI Mission gate; compute grants stall without it | Rahul + Amit | ❌ NOT DONE |
| ≥51% Indian ownership | IndiaAI / startup definition | Founder + cap table | ❌ Company not formed |
| In-house model ownership | IndiaAI wants Indian-owned model, not wrapper | Code is in-house | ✅ Code exists |
| Pick ONE TIDE CoE | Applications go via CoE, not generic inbox | Founder | ❌ NOT PICKED |

Without these, grant forms bounce. Incorporation + DPIIT = ~2–3 weeks with Rahul's help.

# 4. Grant Targets (from docs/GRANTS.md)

| Instrument | Lane | What We Show | Amount (PLAN.md) |
| --- | --- | --- | --- |
| MeitY TIDE 2.0 | Infrastructure/transport (CCTV) OR Agriculture (drone) | Edge CCTV/drone safety demos; SARA runtime; Pvt Ltd | EiR ~₹4–7L; prototype up to ~₹30L |
| IndiaAI Mission | Compute + models + responsible AI | Subsidised GPUs; Indic eval; privacy kernel | No fixed amount claimed |
| MeitY DLI / ISM | Chip design startup, RTL, 28nm edge | ISA.md + CPU INT8 kernels; FPGA next | Design-cost support |
| NIDHI-PRAYAS | Hardware prototype (software-only ineligible) | SARA Cam enclosure or drone payload running runtime | Not claimed here |

Pick ONE societal lane for first TIDE form. Do not list everything.

# 5. 30-Day Action Plan (from 12 Aug 2026)

| Week | Action | Owner | Done? |
| --- | --- | --- | --- |
| Week 1 | Incorporate Pvt Ltd (SPICe+); get CIN | Rahul | ☐ |
| Week 1 | Apply DPIIT Startup India recognition | Rahul + Founder | ☐ |
| Week 1–2 | Pick TIDE CoE (city CCTV or agri drone) | Founder | ☐ |
| Week 2 | Record 2-min demo video (demos_edge.py output) | Founder | ☐ |
| Week 2–3 | Prepare TIDE 2.0 application (use SARA_APPLICATION_DRAFT) | Founder | ☐ |
| Week 3 | Submit TIDE via chosen CoE with demo video + CIN + DPIIT | Founder | ☐ |
| Week 3–4 | Apply IndiaAI Mission compute (compute.indiaai.gov.in) | Founder | ☐ |
| Week 4 | Start APS for Germany MSc (parallel track) | Founder | ☐ |

# 6. Equity Commitments (already discussed)

| Person | Role | Equity | Notes |
| --- | --- | --- | --- |
| Amit (8936097968) | Investor / angel | 3% | At incorporation, formal agreement at SPICe+ |
| Rahul (9304213747) | Paperwork / incorporation | 3% | At incorporation, formal agreement at SPICe+ |
| Founder (Saurabh) | Founder | 94% | Target ≥40% post-Series C |

# 7. Pitch Assets to Create This Week

☐ 2-min demo video (screen-record demos_edge.py + narration)

☐ 1-pager: SARA in 60 seconds (problem → solution → demo → ask)

☐ TIDE 2.0 application draft (use SARA_APPLICATION_DRAFT.docx)

☐ Cap table template (founder 94%, Amit 3%, Rahul 3%, ESOP 10% pool)

# 8. Reviewer Runbook (copy-paste for grant officer)

```bash

# 1. Clone & setup (2 min)

git clone https://github.com/skmandal3240/SARA && cd SARA

python3 -m venv .venv && source .venv/bin/activate

pip install -r requirements.txt  # CPU torch

# 2. Run edge tests (must exit 0)

python -m pytest tests/test_edge.py tests/test_privacy.py tests/test_data_catalog.py tests/test_tools.py -q

# 3. Run edge demos (CCTV see-path, phone agent, mesh)

python demos_edge.py

# 4. Verify cloud is denied by default

grep -r "deny" demos_edge.py  # shows cloud deny logic

```

Expected: 41 tests pass, 3 edge demos pass, no cloud calls without grant.