Project TRINITY

Go-to-Market Strategy

August 2026 | SIA / Mandal Holdings | Working Draft

Placement: developer-first wedge, then government and enterprise. The GTM is deliberately sequenced so every phase funds and de-risks the next.

# 1. GTM Philosophy

Start with the developer wedge: SIA Studio/SDK embeds spread the product with zero sales cost.

Convert trust into contracts: government + enterprise buy sovereignty before features.

Phase-gated: each phase's revenue/grant funds the next step (matches the funding ladder).

Sequencing: Developers → Startups → SMEs → Enterprises → Government.

# 2. Channel Map

| Seq | Channel | Mechanic | Primary KPI |
| --- | --- | --- | --- |
| 1 | Developers (SIA Studio) | Open-source + SDK + docs | #SDK embeds, #downloads |
| 2 | Indian startups | Freemium (Edge/API) | Signups, MoM growth |
| 3 | SMEs | Managed pilots (managed cloud) | Pilot closure → paid |
| 4 | Enterprises | Direct PoC + white-label | PoC → 1st contract, LTV |
| 5 | Government | Sovereign RFPs, grants | Contract count, grant approved |

# 3. Wedge, Land & Expand

## 3.1 The wedge

For developers: a free SDK that embeds SIA Edge into their app in minutes — local, private, Indic. For government: an on-device transliteration/dictation pilot in any department whose data must not leave India.

## 3.2 Land & expand

ClirEntry: sign 3–5 enterprise pilots (Y1). Expand: one slot → full department → multi-year (SIA Pro + agents). Government: start with a district-level pilot → state minister-level contract.

## 3.3 Pricing (illustrative)

| Product | Price | Notes |
| --- | --- | --- |
| SIA Edge app (consumer) | Free + ₹99–299/mo premium | Privacy as premium |
| SIA API | ₹0.5–2 / 1K tokens | Cloud tier |
| SIA Pro (enterprise) | ₹5–20 lakh/yr | White-label optional |
| Government | Milestone contracts | Sovereign RFP route |

# 4. Activities by Phase

## Phase 1 — Developer wedge (Y0–Y1)

Ship open-source SDK; write 10 tutorials covering Hindi-EN code samples.

Engineered meet-ups / hackathons in Bengaluru; engage on X/LinkedIn.

Launch a 'privacy-first' page + DPDP compliance plain-english guide as free content.

## Phase 2 — Startups & SMBs (Y1–Y2)

Freemium API — measure signup → first paid conversion.

Reference pilots; junior BD person; content for specific verticals (health, edu, agri).

## Phase 3 — Enterprise (Y2–Y3)

Direct sales + PoC account plan (target 3–5 accounts).

White-label SDK for OEM/IoT (phones, kiosks, vehicles).

## Phase 4 — Government (Y3+)

Sovereign RFP tracking (IndiaAI, state digital missions); grants pipeline; demo video.

Think-tank white papers on sovereignty + DPDP for decision-makers.

# 5. Conversion Funnel (indicative)

| Stage | Y1 target | Y2 target |
| --- | --- | --- |
| Developer signups (SDK) | 5,000 | 20,000 |
| Companies embedding | 50 | 300 |
| Free → Paid (A/P) | 10% | 15% |
| Paid accounts | 5 startups | 45 |
| Enterprise PoCs | 3–5 | 10 |
| Government contracts | 0 | 1–2 |

Movement: paid startups → insert PoCs → government contracts; every stage funds the next.

# 6. Competitive GTM Stance

We do NOT out-claim OpenAI. We own not the 'general' narrative — we own: privacy, Indic, sovereign, edge. That is a channel competitors cannot follow (structural).

Against wrappers: we show the from-scratch stack — cost and IP advantage.

Against foreign clouds: DPDP, data residency, price and latency at the edge.

# 7. KPIs & Cadence

| Metric | Ownership | Cadence |
| --- | --- | --- |
| SDK embeds / devs | Founder / community | Weekly |
| PoC pipeline value | Founder | Monthly |
| Revenue & ARR | Finance | Monthly |
| Grant pipeline | Founder | Fortnightly |
| Gov contract funnel | Founder + advisor | Monthly |

Review: weekly funnel; monthly pillar review; quarterly plan refresh; grant cycle = external trigger.

# 8. What's Skipped (YAGNI at this stage)

International expansion before India scale.

Heavy brand/PR spend before product-market-fit.

Hardware willship: SDK first; chip work guarded to DLI phase.

Next practical step: 5 enterprise/government pilots + open-source SDK v0.1 + the documented GTM tracker.